|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Start time** | **Finish time** | **Implemented by** | **Evaluation(%)** |
| **Feasibility study phase** |  |  |  |  |
| Write document | 07/09/2022 | 07/09/2022 | Duong Van Hoang | 40 |
| Contribute ideas | 07/09/2022 | 07/09/2022 | Ho Gia Huy | 30 |
| Approve and update | 07/09/2022 | 07/09/2022 | Duong Van Hoang  Ho Gia Huy | 30 |
| **Requirement Analysis phase** |  |  |  |  |
| Analysis Database | 07/09/2022 | 12/09/2022 | Ho Gia Huy | 30 |
| Analysis Functions | 07/09/2022 | 12/09/2022 | Duong Van Hoang | 30 |
| Approve and update | 12/09/2022 | 14/09/2022 | Ho Gia Huy | 40 |
| **Design phase** |  |  |  |  |
| 1. Buid Database | 14/09/2022 | 14/09/2022 | Ho Gia Huy | 15 |
| Contribute ideas | 14/09/2022 | 14/09/2022 | Duong Van Hoang | 5 |
| Approve and update | 14/09/2022 | 14/09/2022 | Ho Gia Huy | 10 |
| 1. Deign pages | 14/09/2022 | 21/09/2022 | Duong Van Hoang | 15 |
| Contribute ideas | 14/09/2022 | 21/09/2022 | Ho Gia Huy | 15 |
| Approve and update | 21/09/2022 | 21/09/2022 | Duong Van Hoang | 10 |
| 1. Insert data | 21/09/2022 | 21/09/2022 | Ho Gia Huy | 15 |
| Contribute ideas | 21/09/2022 | 21/09/2022 | Duong Van Hoang | 5 |
| Approve and update | 21/09/2022 | 21/09/2022 | Ho Gia Huy | 10 |
| **Development phase** |  |  |  |  |
| 1. Buid pages | 21/09/2022 | 30/09/2022 | Duong Van Hoang | 10 |
| Contribute ideas | 21/09/2022 | 30/09/2022 | Ho Gia Huy | 10 |
| Approve and update | 21/09/2022 | 30/09/2022 | Duong Van Hoang | 10 |
| 1. Fill data from database | 30/09/2022 | 30/09/2022 | Ho Gia Huy | 10 |
| Contribute ideas | 30/09/2022 | 30/09/2022 | Duong Van Hoang | 5 |
| Approve and update | 30/09/2022 | 30/09/2022 | Ho Gia Huy | 5 |
| 1. Admin pages | 30/09/2022 | 05/10/2022 | Duong Van Hoang | 10 |
| Contribute ideas | 30/09/2022 | 05/10/2022 | Ho Gia Huy | 5 |
| Approve and update | 30/09/2022 | 05/10/2022 | Duong Van Hoang | 10 |
| 1. Responsive pages | 30/09/2022 | 05/10/2022 | Duong Van Hoang | 10 |
| Contribute ideas | 30/09/2022 | 05/10/2022 | Ho Gia Huy | 5 |
| Approve and update | 30/09/2022 | 05/10/2022 | Duong Van Hoang | 10 |
| **Testing phase** |  |  |  |  |
| Testing project | 05/10/2022 | 12/10/2022 | Ho Gia Huy | 50 |
| Testing project | 05/10/2022 | 12/10/2022 | Duong Van Hoang | 50 |
| **Deployment phase** |  |  |  |  |
| Record demo video | 26/10/2022 | 26/10/2022 | Duong Van Hoang | 25 |
| Slide introduce project | 26/10/2022 | 26/10/2022 | Duong Van Hoang | 25 |
| Approve | 26/10/2022 | 26/10/2022 | Ho Gia Huy | 25 |
| Deploy files | 26/10/2022 | 26/10/2022 | Ho Gia Huy | 25 |